|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| TC250/SC7/EG0 | | | 06th September 2011 | |
| 10.00 CET/09.00 GMT | |
| Teleconference | |
| Meeting called by: | Andrew Bond (AB) | Notes by: | AB | |
| Attendees: | AB, Giuseppe Scarpelli (GS), Roger Frank (RF), Eric Farrell (EF) , Leendert Buth (LB) | | | |
| Apologies: | Bernd Schuppener (BS) | | | |
| Pre-meeting documents: | 1. TC250-SC7-EG0 Notes of meeting 2011-07-01.docx | | | |
| Agenda Items | | | | |
| Topic | | | Presenter | Time Allotted(mins) |
|  | | | | |
| 1. Notes of previous EG0 meeting on 1st July 2011 | | | AB | 5 |
| 1. Report on meeting: EN 1990 Expert Group in London on 7th July | | | AB | 5 |
| 1. Progress with EG kick-off meetings | | | AB | 15 |
| 1. EG1 Anchors | | | EF/BS | 10 |
| 1. EGs Rock Mechanics and Tunnelling | | | AB | 5 |
| 1. Future meeting: TC250/CG meeting Paris 8th-9th September 2011 | | | AB/RF | 5 |
| 1. Future meeting: ECSMFE Athens | | | AB | 10 |
| 1. Any other business | | | (All) | 5 |
| 1. Date of next meeting | | | (All) | To note |
| Notes of meeting | | | | |
| **Action** | | | **By** | **Due by** |
| 1. Outstanding action: AB to send GS papers received for Pavia | | | AB | 16/9/11 |
| 2. AB attended EN 1990 Expert Group meeting in London in July. Discussed EQU and meeting accepted issues raised by SC7 need addressing. Further issues of a structural nature also discussed. Presentation on Consequence/ Reliability Classes – next version of EN 1990 will elaborate these ideas further. | | |  |  |
| 3. Progress with EGs. Following six EGs have held kick-off meetings: EG0 (Management and oversight); EG1 Anchors; EG4 Numerical models; EG6 Seismic design; EG8 Harmonization; and EG11 Characterization. EG5 plans its first meeting for late September. Following five EGs yet to start: EG2 Maintenance and simplification; EG3 Model solutions; EG7 Pile design; EG8 Water pressures; EG10 Calculation models. AB to establish EG13 Rock mechanics after discussion | | |  |  |
| 4. EG1 Anchors. Comments on previous Anchors draft received from AB and Olle Muller. These have now been taken into account in current draft, which EF has circulated to other members of EG1 (Schmitt, Muller, Simonsen, Schuppener, and Simson) and AB for comment by 9th Sept, together with a Background document. He has asked these people to design an anchor according to current draft. Next step will be to circulate this draft to EG0 and TC288 WG4, prior to submission to NSBs for comment ahead of FV. | | |  |  |
| 5. AB has spoken to Prof John Hudson (President of ISRM) about setting up EG13 Rock mechanics, ISRM will support and provide ex-officio member on EG. AB to appoint Convenor and members of this EG. | | | AB | 16/9/11 |
| 5. AB to follow up on leads provided by RF regarding EG12 Tunnelling. | | | AB | 16/9/11 |
| 6. AB will attend TC250/CG meeting in Paris Thursday/Friday this week (RF will be there also). AB has prepared a report on SC7 activities for this meeting. LB to add to Livelink. | | | LB |  |
| 7. RF and GS will be attending ECSMFE Athens next week. They will keep notes of discussion related to EC7 for discussion at next EG0 meeting. AB cannot attend unfortunately. | | | RF/GS |  |
| 8. GS attended kick-off meeting of TC250/WG2 on existing structures on 13th July in Zurich. Aim is NOT to produce a new Eurocode on this subject, but to add new chapters o existing Eurocodes. GS to circulate report of Zurich meeting (for LB to place on LiveIink). Next meeting planned for Rome, May 2012. | | | GS/LB |  |
| 8. JRC Workshop on design of concrete buildings in Brussels on 20-21 October. RF will be presenting on Eurocode 7, shallow foundations (detail) and diaphragm walls (outline). | | |  |  |
| 8. Next TC250 meeting in Prague 14-15 November 2011. AB cannot attend. Asked GS whether he would like to represent SC7 (otherwise RF and LB can do so, as they will be present) | | | GS |  |
| 9. Date for next EG0 tele-meeting Thursday 27th (or Monday 24th) October. To be confirmed by BS. | | | BS | asap |