|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| TC250/SC7/EG0 Notes | | | | | 8th November 2012 | |
| 9.00 GMT/10.00 CET | |
| Teleconference | |
| Meeting called by: | Andrew Bond (AB) | Notes by: | | | Mark Lurvink (ML) | |
| Invited attendees: | AB, ML, Roger Frank (RF), Bernd Schuppener (BS) | | | | | |
| Apologies: | Giuseppe Scarpelli (GS) | | | | | |
| Pre-meeting documents: | 1. Chairman's letter to ISO TC 221 (draft) 2. Provisional Programme for Eurocode 7 Masterclass 3. N0xyz EN 1997-1 2004 A1 2012 (E) Candidate for UAP 4. Specific mandate response for Eurocode 7 (v3, nov 2012) 5. Meeting report 1st SC7 Experts Meeting Brussels 2012 | | | | | |
| Agenda Items | | | | | | |
| Topic | | | Presenter | | | Time Allotted (mins) |
|  | | | | | | |
| 1. Recap Brussels | | | | ALL | | 5 |
| 1. EG1: Anchors – progress of prEN1997-1-A2 | | | | AB | | 20 |
| 1. Conflict EG5 and ISO TC 221 Technical Report | | | | AB | | 30 |
| 1. SC7 Proposal for evolution | | | | AB | | 30 |
| 1. CEN/TC 250 meeting 15 & 16 November | | | | AB | | 5 |
| 1. Masterclass SC7 | | | | AB | | 15 |
| 1. Any other business | | | | (All) | | 15 |
| 1. Dates of next meetings 17 December 2012, 21 Januari 2013, 23 Januari 2013 | | | | (All) | | To Note |
|  | | | |  | |  |

|  |
| --- |
| Notes of meeting |

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | | **By** | **Due by** |
|  | The notes of the previous meeting were not discussed.  [Secretarial note: All actions except 19 and 34 were done. These are repeated in these notes.] |  |  |
|  |  |  |  |
| 19 | EG7 and EG0 to make a proposal for requesting funding for preliminary harmonization of 'pile design'. | AB | 20120927 |
|  |  |  |  |
| 34 | CEN advised to convert EG's in SC3 and SC7 to official WG's. ML to look into this and set this up. | ML | 20121031 |
|  |  |  |  |
| 35 | AB to write a chairman's report after TC 250 and send to all, including notes from Brussels meeting. | AB | 20121217 |
|  |  |  |  |
| 36 | EG1 has to finish Section 8 today. AB and ML to check corrections made by EG1. ML to send Section 8 for UAP to TC 250. | AB/ML | 20121112 |
|  |  |  |  |
| 37 | ML to put clean version of Section 8 and response to comments on LiveLink. | ML | 20121217 |
|  |  |  |  |
|  | BS reported of the discussion on the implementation of Section 8 in Germany. There is no objection to the technical content of it but a resistance to its implemention only a short time after Eurocodes have been introduced by the German building authorities in July 2012. |  |  |
|  |  |  |  |
| 38 | EG5 is very unhappy with ISO/TC 221 creating a Technical Report on a limit state design for Geosynthetics in Geotechnical structures. ML contacted ISO and secretariat of ISO/TC 221 (BSI), AB discussed with BSI and chairman of ISO/TC 221/WG 6. ML to distribute workitem proposal. AB to write a letter to TC 221, ML, BS, RF, GS and EG5 to react. | ALL/EG5 | 20121217 |
|  |  |  |  |
| 39 | Response to specific mandate to be filled in asap. AB made draft. ML to distribute responses from SC1 and SC3 to all. All to comment and improve. | ALL | 20121115 |
|  |  |  |  |
| 40 | AB in TC 250 meeting to discuss trouble with NSB's putting experts on LiveLink and trouble with access to NDP's/NCCI's (again). | AB | 20121217 |
|  |  |  |  |
| 41 | AB to contact JRC about Eurocode 7 masterclass. | AB | 20121217 |
|  |  |  |  |
| 42 | Suggestions for improvement of STR/EQU/GEO/UPL currently made by civil engineers. To be kept on the agenda. | AB | 20121217 |
|  |  |  |  |
|  | Dates of next meeting(s):  Monday 17 december (depending on GS) at  10.00 CET, 09.00 GMT or  16.00 CET, 15.00 GMT  Monday 21 Januari at 10.00 CET, 09.GMT or  Wednesday 23 Januari at 10.00 CET, 09.00 GMT (to be decided next meeting) | AB/GS | 20121217 |